VIA OVERNIGHT MAIL

March 19, 2003

Mr. Michael A. Winter, Director

Office of Civil Rights

U.S. Department of Transportation

Federal Transit Administration

400 Seventh Street, S.W.

Washington, D.C. 20590

##### RE: CTA ADA Complementary Paratransit 2002 Fourth Quarter Report

Dear Mr. Winter:

Enclosed is the Chicago Transit Authority’s (CTA) fourth quarter progress report. The CTA showed marked improvements this past year in comparison to 2001. Attachment #1 notes accomplishments in three major areas:

- Ridership–An additional 175,732 paratransit trips were provided in 2002 in comparison to 2001, a 12.8% increase. A total of 1,553,680 trips were provided.

- Trip Denial Rate–The trip denial rate decreased. We ended 2002 with a 1.3% denial rate in comparison to a 4.0% denial rate in 2001.

- On-Time Performance–Although operating at increased ridership levels throughout 2002, our carriers were successful in increasing on-time performance from 87.3% in 2001 to 88.3% in 2002.

Enhanced performance was also extended to our paratransit customers riding mainline bus and rail services. In September of 2002, beginning with the O'Hare Blue Line Station, the CTA successfully implemented accessible vehicle shuttle service to maintain service during our Elevator Rehab Project. You may recall using this service during your last visit. Since September 2002, this service has operated at three other rail stations.

The outlook for 2003 remains positive. In the fourth quarter of 2002, the CTA Board awarded two contracts to enhance paratransit services. These are:

- StrataGen Systems, Inc., to provide an Automated Reservation, Scheduling and Dispatching System.

- Multisystems, Inc., to provide a feasibility study for Centralized Reservations, Scheduling and/or Dispatching of Paratransit Trips and Feasibility of an Automated Fare Collection System.

Michael A. Winter

CTA ADA Complementary Paratransit 2002 Fourth Quarter Report

March 12, 2003

Page 2

Both projects began in January and are expected to improve efficiencies. In addition, the CTA Board also approved Mobility Direct as a permanent program effective February 1, 2003. This action allows for increased customer participation in direct, non-stop, taxi-based transportation service. Currently, our Mobility Direct customer base of 400 averages an in-vehicle travel time of 13 minutes for 1,600 weekly trips.

As requested in your August 29, 2002, letter, detailed information regarding telephone activity for the first Monday of each month (Attachment #2A) is included with this report.

If you have any questions, please contact Mr. Richard Winston, Executive Vice President Transit Operations, at (312) 733-7000, extension 3021.

Sincerely,

Frank Kruesi

Enclosure

Chicago Transit Authority (CTA) ADA Complementary Paratransit Assessment

Fourth Quarter Report (October 1 – December 31, 2002)

Date: March 12, 2003

| Finding Number | FTA Findings | Planned Completion Date | Actual Completion Date | Corrective Action Taken By the CTA | Contact Person Phone Number |
| --- | --- | --- | --- | --- | --- |
| A. (1) (2) (3) B. (1) | Reservations Process and Telephone Capacity Severe capacity constraints in calling to reserve trips. CTA has no set standards for telephone performance. CTA limits the hours in which reservations can be made. FTA Reporting Requirements: With each quarterly report, please provide a summary of key telephone service performance data for reservations, dispatch, and customer service. Please note any changes to CTA’s reservations policy. Please notify FTA of the standards, and incentives or disincentives for contractors to meet the standards. Service Capacity and Trip Denials ADA complementary paratransit trips were limited to 4,100 trips per day at the time of the assessment (6/00). Budgets for the past 3 years did not contain increases commensurate with recorded trip denial levels. FTA Reporting Requirements: Provide a copy of CTA’s original and revised Fiscal Year 2001 and 2002 budgets for ADA Complementary Paratransit service. With each quarterly report, provide daily summaries of the number of trips requested and the number scheduled for the most recent reporting period. These statistics should include in a separate column those trips assigned to the Taxi Access Program (TAP). Provide summaries and/or explanations for requested trips that were not scheduled. Include the number of trips denied, including trips negotiated outside of the one-hour window before or after the individual’s desired departure time. | On-going 3/02 On-going | On-going 3/02 On-going | Number of incomplete calls on the AT&T toll-free number are minimal, indicating that the majority of our customers call the carrier of their choice directly. The majority of incomplete calls occur during the 0600 hour (14.5%), then taper off through the remainder of the day. Calls to the toll-free number averaged 28,054 per month in the 4th quarter, and accounted for approximately 18.5% of the total calls (to both the carriers and the toll-free number) received regarding paratransit service. As requested in FTA’s August 29, 2002 letter, 1st Monday telephone service performance data is provided. This report confirms that calls to the carriers peak at the start of the reservation period – 0600 hour (14.3%), then taper off through the remainder of the day. See attachment #2A – 1st Monday Telephone Summary The total month Carriers Telephone Performance Report is also included. See attachment #2B – Carrier Telephone Performance Report For planning purposes, the CTA estimates service demand. However, service levels are changed as necessary. In 2001 and 2002, service levels and corresponding budget levels increased by 14.9% and 18.4% respectively in 2001; and 12.8% and 10.8% respectively in 2002. In 2002 we were successful in improving efficiencies by shifting Special Services trips to the more cost-effective TAP and Mobility Direct services. | Richard N. Winston, Executive Vice President Transit Operations (contact person for all items) (312) 733-7000, extension 6700 |
| (2) C. (1) | Available trip denial rate information provided an incomplete picture of capacity constraints. Limited telephone service, inaccurate recording of denials and public awareness that reservations were generally not available after 9:00 a.m. contributed to the appearance of a deflated level of demand. FTA Reporting Requirements: Describe in detail how the CTA records trip denials. In this explanation, describe how the CTA would record a trip scheduled outside of the allowable window. In addition, describe how CTA would record a request for a round trip when only one leg of the trip could be provided and the rider refused that one segment. On-Time Performance In the first 4 months of 2000, on-time performance was 87.7%. FTA Reporting Requirements: Provide a copy of the CTA’s on-time performance summaries, including early pickups and missed trips for the most recent calendar quarter with each quarterly progress report. | 1/02 On-going | 1/ 02 On-going | The methodology for calculating the trip denial rate was revised effective Jan. 2002 per FTA's recommendation to double the denial rate to account for a round trip. See attachment #3- ADA Complementary Paratransit Service Delivery Overall, On-Time Performance improved in 2002 in comparison to 2001. In December, the CTA Board approved a contract with StrataGen Systems, Inc. to provide an Automated Reservation, Scheduling and Dispatching System for paratransit. We anticipate full installation by Fall, 2003. The Board also approved a contract with Multisystems, Inc. to provide a feasibility study for Centralized Reservations, Scheduling and/or Dispatching of Paratransit Trips and Feasibility of an Automated Fare Collection System. We anticipate this study will be complete by early Summer, 2003. The results of this study in combination with an automated system will result in increased efficiencies and shorter travel times for our customers. See attachment 4- On-time Performance |  |
| (2) D. (1) | At 2 of the 3 providers, on-time performance is significantly worse for non-ambulatory riders than for ambulatory riders. Travel Time Travel times on CTA ADA complementary paratransit are within CTA’s established standards, with 1.6% of all trips having a trip length of over 90 minutes. FTA Reporting Requirements: Provide a copy of the performance reports for each quarterly progress report for the previous calendar quarter. | On-going On-going | On-going On-going | The CTA continues to work with carriers to increase the number of lift-equipped vehicles to improve on-time performance for non-ambulatory customers. We ended 2001 with a 81/234 breakdown of ambulatory/non-ambulatory vehicles. In comparison, we ended 2002 with a 79/238 breakdown. In addition, we must recognize that our current manual reservation/scheduling system does not have the capability to record the additional customer boarding time required for non-ambulatory customers. The automated system will address this concern and result in more equitable comparisons. Improvements were noted in trips over 90 minutes for both City and Suburban trips. In 2002, 1.1% of City trips were over 90 minutes in comparison to 1.8% in 2001. In 2002, 2.8% of Suburban trips were over 90 minutes in comparison to 3.6% in 2001. In addition, it should be noted that Mobility Direct, as a non-stop, direct service has reduced in-vehicle travel time for our taxi customers. However, this information is not reflected on the On-Time performance reports that record trips provided by Special Services only. See Attachment 5– Long Trip Summary |  |

FTA 4th Quarter Report

March 12, 2003

#### Attachments

# No.		Description

#1		Paratransit Performance 2002 vs. 2001

#2A		1st Monday Telephone Summary

#2B		Carrier Telephone Performance Report

#3		ADA Complementary Paratransit Service Delivery Report

#4		On-Time Performance Report

#5		Long Trip Summary