May 9, 2003

Mr. Michael A. Winter, Director

Office of Civil Rights

U.S. Department of Transportation

Federal Transit Administration

400 Seventh Street, S.W.

Washington, D.C. 20590

##### RE: CTA ADA Complementary Paratransit 2003 First Quarter Report

Dear Mr. Winter:

Enclosed is the Chicago Transit Authority’s (CTA) First Quarter progress report for the year 2003.  In comparison to the same period in 2002, the CTA showed marked improvements in reducing the trip denial rate to 0.4%.  This was primarily accomplished by daily monitoring of customer demand and adjusting trip levels as necessary.  However, ridership continues to increase; First Quarter 2003 performance indicates an 8.1% increase in trips provided over the same period in 2002.

Increased trip demand, higher costs and our goal to obtain greater efficiencies are the driving forces behind two projects that are currently being developed for paratransit services: (1) an automated reservation system, and (2) a study of paratransit service models.

Finalization of the development phase of the automated reservation/scheduling/dispatching system (StrataGen) should be complete within the next quarter.  We remain on schedule for a November 1, 2003 implementation date. The new reservations system will automate current manual processes.  Anticipated benefits include:

- Increased utilization of vehicles and enhanced coordination across carriers.

- Improved on-time performance.

- Increased information to facilitate the use of CTA mainline service.

- Improved customer data to ensure that customers are directed to the most appropriate service based on their needs.

- Reduced duplication of service through increased ride sharing and integration with Bus/Rail system.

The feasibility study awarded to MultiSystems, Inc. is also on schedule.  This study will identify whether paratransit reservation functions should be centralized and evaluate Automated Fare Collection technologies such as “smart cards.”

Michael A. Winter

CTA ADA Complementary Paratransit 2003 First Quarter Report

May 9, 2003

Page 2

The CTA’s newest supplemental program for people with disabilities, Mobility Direct, completed its second month as a permanent program on March 31st.  Currently, three taxi affiliations are providing service to approximately 450 paratransit customers who generated 25,667 trips during the first quarter.  Three additional affiliations have expressed interest in providing Mobility Direct services, as an increasing number of customers are choosing this direct, non-stop service.

If you have any questions about this report, please contact Mr. Richard Winston, Executive Vice President, Transit Operations, at (312) 733-7000, extension 6700.

Sincerely,

Frank Kruesi

Enclosure

Chicago Transit Authority (CTA) ADA Complementary Paratransit Assessment

First Quarter Report (January 1 – March 31, 2003)

Date: May 9, 2003

| Finding Number | FTA Findings | Planned Completion Date | Actual Completion Date | Corrective Action Taken By the CTA | Contact Person Phone Number |
| --- | --- | --- | --- | --- | --- |
| A. (1) (2) (3) B. (1) | Reservations Process and Telephone Capacity Severe capacity constraints in calling to reserve trips. CTA has no set standards for telephone performance. CTA limits the hours in which reservations can be made. FTA Reporting Requirements: With each quarterly report, please provide a summary of key telephone service performance data for reservations, dispatch, and customer service. Please note any changes to CTA’s reservations policy. Please notify FTA of the standards, and incentives or disincentives for contractors to meet the standards. Service Capacity and Trip Denials ADA complementary paratransit trips were limited to 4,100 trips per day at the time of the assessment (6/00). Budgets for the past 3 years did not contain increases commensurate with recorded trip denial levels. FTA Reporting Requirements: Provide a copy of CTA’s original and revised Fiscal Year 2001 and 2002 budgets for ADA Complementary Paratransit service. With each quarterly report, provide daily summaries of the number of trips requested and the number scheduled for the most recent reporting period. These statistics should include in a separate column those trips assigned to the Taxi Access Program (TAP). Provide summaries and/or explanations for requested trips that were not scheduled. Include the number of trips denied, including trips negotiated outside of the one-hour window before or after the individual’s desired departure time. | On-going 3/02 On-going | On-going 3/02 On-going | Per the FTA’s request, in the 4th Quarter, 2002, the CTA began providing 1st Monday telephone service performance data. A comparison of 4th Quarter 2002 and 1st Quarter 2003 reveals little change. See attachment #2A – 1st Monday Telephone Summary An analysis of telephone summary reports for the 1st Quarter 2003, in comparison to the same period in 2002, reflects that Carriers continue to meet the 2:30 hold time standard. In addition, the number of calls received increased by 0.8% and abandoned calls decreased by 16.8%. See attachment #2B – Carrier Telephone Performance Report As stated in previous reports, the CTA estimates service demand for planning purposes, then adjusts as necessary. In the 1st quarter of 2003, trip denials were recorded at 0.4%. Service levels and corresponding budget levels during this period were increased by 7.0% and 11.2% respectively due to increased demand. In addition, the CTA supplements the Special Services program with two taxi-based transportation services, TAP and Mobility Direct. These services take advantage of abundant resources (there are approximately 17,000 taxicab drivers and 6,000 taxicabs in the City of Chicago), offer direct, non-stop service and, at half the expense of a Special Services trip, allow for better management of the high cost of paratransit services. | Richard N. Winston, Executive Vice President Transit Operations (contact person for all items) (312) 733-7000, extension 6700 |
| (2) C. (1) | Available trip denial rate information provided an incomplete picture of capacity constraints. Limited telephone service, inaccurate recording of denials and public awareness that reservations were generally not available after 9:00 a.m. contributed to the appearance of a deflated level of demand. FTA Reporting Requirements: Describe in detail how the CTA records trip denials. In this explanation, describe how the CTA would record a trip scheduled outside of the allowable window. In addition, describe how CTA would record a request for a round trip when only one leg of the trip could be provided and the rider refused that one segment. On-Time Performance In the first 4 months of 2000, on-time performance was 87.7%. FTA Reporting Requirements: Provide a copy of the CTA’s on-time performance summaries, including early pickups and missed trips for the most recent calendar quarter with each quarterly progress report. | 1/02 On-going | 1/ 02 On-going | The methodology for calculating the trip denial rate was revised effective Jan. 2002 per FTA's recommendation to double the denial rate to account for a round trip. See attachment #3- ADA Complementary Paratransit Service Delivery On-Time Performance for the 1st Quarter 2003 decreased by 2.6% in comparison to the same period in 2002. This is attributed to continued increases in trips provided. Since 2000, the CTA has provided more trips in each subsequent year, as outlined below: On Time Performance 1st Quarter Comparisons Trips Year Provided % Inc. OTP 2003 333,202 8.1% 86.9% 2002 308,117 2.1% 89.5% 2001 301,904 13.3% 84.6% 2000 266,546 N/A 88.0% Compared to the 1st Quarter 2000, the CTA provided 66,656 more trips for the same period in 2003, which represents a 25% increase. In 2003 the CTA began providing trips that were previously provided by agencies that had been recipients of state funded transportation. To respond to this unanticipated rise in demand generated by the elimination of state funding to these agencies, and to increase on-time performance, carriers are increasing the number of vehicles and drivers In addition, the Automated Reservation, Scheduling and Dispatching System anticipated to be in place this Fall should improve on-time performance by fully utilizing existing resources. The planned “route system” will automatically group trips traveling in similar directions. It will also identify customers eligible for direct, non-stop service available through the CTA’s supplemental taxi-provided programs. See attachment 4- On-time Performance |  |
| (2) D. (1) | At 2 of the 3 providers, on-time performance is significantly worse for non-ambulatory riders than for ambulatory riders. Travel Time Travel times on CTA ADA complementary paratransit are within CTA’s established standards, with 1.6% of all trips having a trip length of over 90 minutes. FTA Reporting Requirements: Provide a copy of the performance reports for each quarterly progress report for the previous calendar quarter. | On-going On-going | On-going On-going | Vehicle conversion delays experienced throughout the industry resulted in late delivery of replacement and new vehicles for the Carriers. In addition, the current manual Reservation/ Scheduling system does not have the capability to record the additional customer boarding time required for non-ambulatory customers. The automated system will address this concern and minimize any differences. Improvements were noted in trips over 90 minutes for both City and Suburban trips for the 1st Quarter in 2003 in comparison to the same period in 2002. In 2003, 1.0% of City trips were over 90 minutes in comparison to 1.1% in 2002. In 2003, 2.0% of Suburban trips were over 90 minutes in comparison to 2.3% in 2002. In addition, Mobility Direct, as a non-stop, direct service has reduced in-vehicle travel time for our taxi customers to an average of 13 minutes per trip. However, this information is not reflected on the On-Time performance reports that record only trips provided by Special Services. See Attachment 5– Long Trip Summary |  |

FTA 1st Quarter Report

May 9, 2003

#### Attachments

# No.		Description

#1		Paratransit Performance First Quarter 2003 vs. 2002

#2A		First Monday Telephone Summary

#2B		Carrier Telephone Performance Report

#3		ADA Complementary Paratransit Service Delivery Report

#4		On-Time Performance Report

#5		Long Trip Summary